# DDC Agent Data Exchange — Implementation Report

Implementation Guide & SDK Gotchas

Date: 2026-02-01  |  For: Fred, Bren  |  Status: Battle-tested on Mainnet

# Overview

This guide covers setting up agent-to-agent data exchange on Cere's DDC (Decentralized Data Cloud) Mainnet. It documents every issue encountered during actual implementation, including SDK bugs, undocumented API behavior, and workarounds.

| Component | Status | Notes |
| --- | --- | --- |
| DDC Storage (store/read) | ✅ Working | Mainnet, bucket 1229 |
| Activity SDK | ✅ Working | NPM published |
| Agent Runtime (V8) | ✅ Working | 50K ops/sec on Dragon One |
| Client-side Encryption | ❌ Not shipped | ADR 'Proposed' only |
| Key Escrow Service | ❌ Not deployed | Blocks delegated access |
| DAC Verification | ⚠️ Undocumented | .proto files not published |
| HTTP Gateway (Mainnet) | ❌ Does not exist | Can't view CIDs in browser |

# Quick Setup

## Install SDK

npm install @cere-ddc-sdk/ddc-client

## Wallet Setup

- Export your Cere wallet as JSON keystore from developer portal

- Save as .secrets/cere-wallet.json

- Create .secrets/.env with: CERE_WALLET_PASSWORD=your_password

- Add .secrets/ to .gitignore

## Working Imports

import { DdcClient, MAINNET, JsonSigner, File, Tag, FileUri }

from '@cere-ddc-sdk/ddc-client';

These are the only imports needed for store/read operations.

# Complete Working Code

This code is tested and working on Cere DDC Mainnet as of 2026-02-01.

// ddc-exchange.mjs — Store and Read on DDC Mainnet

import { DdcClient, MAINNET, JsonSigner, File, Tag, FileUri }

from '@cere-ddc-sdk/ddc-client';

import { readFileSync } from 'fs';

// === CONFIG ===

const walletJson = JSON.parse(readFileSync('.secrets/cere-wallet.json', 'utf-8'));

const password = 'YOUR_PASSWORD'; // or read from .env

const BUCKET_ID = 1229n; // Note: BigInt required (n suffix)

// === CONNECT ===

const signer = new JsonSigner(walletJson, { passphrase: password });

const client = await DdcClient.create(signer, MAINNET);

// ^ Second arg is preset directly, NOT { clusterAddress: MAINNET }

// === STORE ===

const data = JSON.stringify({

type: 'agent-message',

from: 'your-agent-name',

timestamp: new Date().toISOString(),

content: 'Your message here'

});

const file = new File(Buffer.from(data), { // Buffer required, not string

tags: [new Tag("type", "agent-message")]

});

const result = await client.store(BUCKET_ID, file);

console.log("CID:", result.cid.toString());

// === READ ===

const fileUri = new FileUri(BUCKET_ID, 'baebb4i...'); // CID as string

const response = await client.read(fileUri);

// response.body is async iterable, NOT response itself

const chunks = [];

for await (const chunk of response.body) chunks.push(chunk);

const content = Buffer.concat(chunks).toString('utf-8');

await client.disconnect();

# ⚠️ SDK Gotchas & Known Issues

These are real issues encountered during implementation. Each one cost debugging time. The fixes below are verified working.

## 1. @polkadot/util version warnings (IGNORE)

Symptom: ~15 warnings about multiple @polkadot/util versions on every run.

Impact: None. Everything works. The SDK has conflicting polkadot dependency versions.

Fix: Ignore, or pipe output through: grep -v 'multiple versions'

## 2. DdcClient.create() — Signer format

Symptom: 'Unable to match provided value to a secret URI' or 'Cannot read properties of undefined'

Cause: Passing raw JSON string or Polkadot KeyringPair instead of JsonSigner.

❌ WRONG: DdcClient.create(jsonString, MAINNET)

❌ WRONG: DdcClient.create(keyringPair, MAINNET)

✅ CORRECT: DdcClient.create(new JsonSigner(json, {passphrase}), MAINNET)

## 3. DdcClient.create() — Second argument

Symptom: 'Cannot read properties of undefined (reading isReady)'

❌ WRONG: DdcClient.create(signer, { clusterAddress: MAINNET })

✅ CORRECT: DdcClient.create(signer, MAINNET)

## 4. client.read() — Needs FileUri

Symptom: 'uri argument is neither FileUri or DagNodeUri'

❌ WRONG: client.read(bucketId, cid)

✅ CORRECT: client.read(new FileUri(BUCKET_ID, cidString))

## 5. client.read() response — NOT async iterable

Symptom: 'reader is not async iterable'

Cause: The response object has a .body property that is the async iterable, not the response itself.

❌ WRONG: for await (const chunk of response) { ... }

✅ CORRECT: for await (const chunk of response.body) { ... }

## 6. getDeposit() — Broken on mainnet

Symptom: 'clusterLedger is not a function'

Cause: SDK/mainnet pallet API mismatch. getBalance() works fine. Just skip getDeposit().

## 7. Blockchain connection takes 5-10 seconds

DdcClient.create() connects to wss://rpc.mainnet.cere.network/ws. Set minimum 30s timeout. Don't assume instant connection.

## 8. Bucket ID must be BigInt

❌ WRONG: const BUCKET_ID = 1229;

✅ CORRECT: const BUCKET_ID = 1229n;  // note the 'n' suffix

## 9. File constructor needs Buffer

❌ WRONG: new File("hello")

✅ CORRECT: new File(Buffer.from("hello"))

## 10. No HTTP Gateway for Mainnet — Cannot view CIDs in browser

Symptom: Testnet docs reference cdn.testnet.cere.network for browser-viewable URLs. No mainnet equivalent exists.

What we tried:

- cdn.mainnet.cere.network — DNS does not resolve

- storage.mainnet.cere.network — DNS does not resolve

- Direct storage node URLs (storage-*.ddc-dragon.com) — Connection timeout. Nodes use gRPC only, not HTTP.

Impact: Critical DX gap. Cannot share a clickable link to DDC content. The 'share via URL' quickstart docs are testnet-only. Mainnet requires SDK.

This is arguably the biggest DX gap. If you can't show someone a URL, the 'decentralized storage' value prop is invisible. Every competitor (IPFS, Arweave, Filecoin) has browser gateways. Mainnet needs cdn.mainnet.cere.network deployed.

# 🚫 What's NOT Working Yet

Do not attempt these features. They will fail.

- Client-side encryption (EDEK) — ADR is 'Proposed', code not implemented

- EncryptionGrant / delegated access — not shipped, blocks trustless agent-to-agent

- Key Escrow Service (KES) — not deployed anywhere

- DAC Verification with .proto files — code exists but proto paths undocumented

- getDeposit() API call — pallet mismatch on mainnet

⚠️ Alpha scope = unencrypted store/read only. This is sufficient for agent-to-agent data exchange as a proof of concept. Encryption comes in Phase 2.

# Architecture: Agent-to-Agent Exchange

Two agents store and read data from a shared DDC bucket. CIDs are shared via any channel (Telegram, webhook, etc).

Agent A (Mart)                    Agent B (Bren)

│                                  │

│ store(bucket, file)               │ store(bucket, file)

▼                                  ▼

┌──────────────────────────────────────────┐

│         DDC Mainnet — Bucket 1229         │

│                                           │

│  CID-A: baebb4ig...  ←→  CID-B: baebb4ix..│

│  Tags: type, from, to                     │

│  DAC: logs every read/write               │

└──────────────────────────────────────────┘

│                                  │

│ read(FileUri(bucket, CID-B))     │ read(FileUri(bucket, CID-A))

▼                                  ▼

Mart reads Bren's data          Bren reads Mart's data

## Test: Read Mart's Message

Use this CID to verify your setup works — it contains Claudemart's first message on DDC:

Bucket: 1229

CID: baebb4ig4ze5l2hunoocrpx6nkoxxw45vuirs35doiylyxyvipixo4vz5nu

Network: wss://rpc.mainnet.cere.network/ws